Gantt Chart

Definition/Purpose:  A horizontal bar graph used to graphically display the progression of a project.  Typically used during Improve phase.

- Useful for planning projects

- Allocating resources

- Helping everyone understand what needs to be done when , and how one step impacts the other steps

- Communicating progress and expectations to others

- Tracking project work and making changes as necessary

Instructions:

- Identify the outcome you wish to achieve.

- Identify the project deadline.

- Identify the first and last step in the process.

- Determine all the steps in between and put them in logical order

- Assign a length of time for each step

- Identify relationship of steps, i.e. does one step depend upon another?

- Identify responsible person for creating and completing task.

- Create a bar graph with the horizontal axis as a time scale – typically weeks or months.  Rows of bars show the beginning and ending dates of the individual tasks in the project. (See sample below)

- For larger projects, the tasks can be broken into subtasks having their own Gantt Chart.

## Gant Chart Format

| Task | Duration | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 mo. |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | 2 mo. |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | 4 mo. |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | 2 mo. |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | 4 mo. |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 | 3 mo. |  |  |  |  |  |  |  |  |  |  |  |  |